# Software Test Plan (STP) - Waste Management System (WMS)

Project: Waste Management System
Version: 1.0
Authors: Krithika K, Monika, Khushi Dev
Date: 11-09-2025
Status: Draft

Testplan github link :-

https://github.com/Krithikakannan/SE_PROJECT_144_150_174/blob/main/144_150_174_TP.docx

# 1. Introduction

Purpose: This document defines the test plan for the Waste Management System v1.0. It outlines objectives, scope, strategy, resources, schedule, and responsibilities for testing.

Scope: Testing covers WMS features such as complaint registration, schedule tracking, GPS tracking, report generation, and notifications. Physical waste collection is excluded.

References: WMS SRS v1.0, Design Specifications v1.0, Government regulations.

Definitions: WMS (Waste Management System), GPS (Global Positioning System), RTM (Requirements Traceability Matrix).

# 2. Test Items

- Citizen mobile/web application
- BBMP officer dashboard
- Truck driver mobile app
- Admin interface
- Notification services
- GPS integration module
- Database and backup services

# 3. Features to be Tested

Features mapped to SRS requirement IDs:
- WMS-F-001: Citizen complaint registration with GPS & photo
- WMS-F-002: Citizen waste collection reporting
- WMS-F-003: View waste collection schedules
- WMS-F-004: Segregation compliance logging
- WMS-F-005: Notifications for schedule changes
- WMS-F-006: Officer publishes and updates schedules
- WMS-F-007: Truck assignment & routing
- WMS-F-008: GPS tracking of trucks
- WMS-F-009: Complaint monitoring dashboard
- WMS-F-010: Segregation compliance reports
- WMS-F-011: Analytics & reporting
- WMS-F-012: Driver assigned route view
- WMS-F-013: Driver updates collection status
- WMS-F-014: Photo evidence storage
- WMS-F-015: Backup & recovery
- WMS-NF-001: Response time ≤ 3s
- WMS-NF-002: 99.5% uptime
- WMS-NF-003: Bilingual support
- WMS-NF-004: Mobile & browser compatibility
- WMS-NF-005: Data encryption & security

# 4. Features Not to be Tested

- Physical waste collection process
- GPS hardware devices (assumed vendor tested)
- External notification service reliability (SMS/Email provider responsibility)
- Third-party mapping service accuracy

# 5. Test Approach / Strategy

Levels:
- Unit tests (modules)
- Integration tests (app ↔ backend ↔ GPS)
- System tests (end-to-end WMS functionality)
- Acceptance tests (UAT with BBMP)

Types:
- Functional testing
- Regression testing
- Performance testing
- Usability testing
- Security testing

Entry Criteria: Stable build delivered, test data available, test environment ready.
Exit Criteria: 100% of planned test cases executed, 0 critical defects open, all acceptance criteria satisfied.

# 5.1 Security Validation

-Authentication & Authorization – Test login, invalid attempts, RBAC (citizen, officer, driver, admin).

-Data Security – Verify HTTPS/TLS, password hashing, encryption of sensitive data.

-Session Management – Auto timeout, secure cookies, prevent session hijacking.

-Vulnerability Testing – Check for SQL Injection, XSS, CSRF, brute force, API abuse.

-Audit & Logging – Log failed logins, track complaint/schedule/driver changes.

# 6. Test Environment

Hardware: Smartphones (citizens, officers, drivers), GPS devices on trucks, servers for backend.
Software: WMS app v1.0, database, GPS/Maps API, notification services.
Tools: Selenium (UI automation), Postman (API), JMeter (performance), Jira (defect tracking).
Test Data: Dummy citizen accounts, officer accounts, driver accounts, GPS routes, complaints.

# 7. Test Schedule

Milestones:
- Test case design: 5-oct-2025
- Environment setup: 15-oct-2025
- Test execution start: 25-oct-2025
- Test execution end: 5-nov-2025
- UAT: 15-nov-2025 to 20-nov-2025

# 8. Test Deliverables

- Test Plan 
- Test Cases 
- Test Scripts
- Test Data
- Test Execution Logs
- Defect Reports
- Test Summary Report

# 9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead | Krithika K, Monika, Khushi Dev | Prepare plan, coordinate execution |
| Test Engineer | Krithika K, Monika, Khushi Dev | Design & execute test cases, log defects |
| Developer | Krithika K, Monika, Khushi Dev | Support defect fixes and triage |
| Product Owner | Faculty Guide / BBMP Representative | Approve test results, sign-off readiness |

# 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Delay in stable build delivery | Request early smoke builds from dev team |
| Test environment downtime | Maintain backup environment on cloud |
| Dependency on GPS/Notification services | Use test stubs & mocks |

# 11. Assumptions & Dependencies

- GPS API services will be stable
- Notification gateways will be available
- Test data (accounts, routes) will be prepared before execution
- Cloud backup services will be accessible

# 12. Suspension & Resumption Criteria

Suspend testing if:
- Environment unavailable for >4 hours
- Build is too unstable (blocks >30% test cases)

Resume testing if:
- Blocking defects resolved
- Environment stabilized

# 13. Test Case Management & Traceability

RTM ensures mapping of SRS requirements to test cases.

WMS-F-001 (Citizen complaint registration) → TC-Comp-01, TC-Comp-02

WMS-F-002 (Citizen waste collection report) → TC-Report-01

WMS-F-003 (View collection schedule) → TC-Schedule-01

WMS-F-004 (Segregation compliance logging) → TC-Seg-01

WMS-F-005 (Notifications to citizens) → TC-Notify-01

WMS-F-006 (Officer publishes schedule) → TC-Schedule-02

WMS-F-007 (Truck & driver assignment) → TC-Assign-01

WMS-F-008 (GPS tracking of trucks) → TC-GPS-01

WMS-F-009 (Complaint monitoring dashboard) → TC-Comp-02

WMS-F-010 (Segregation compliance reports) → TC-Seg-02

WMS-F-011 (Analytics & reporting) → TC-Report-02

WMS-F-012 (Driver views assigned route) → TC-Driver-01

WMS-F-013 (Driver updates collection status) → TC-Driver-02

WMS-F-014 (Photo evidence storage) → TC-Photo-01

WMS-F-015 (Automatic backup & recovery) → TC-Backup-01

Non-Functional & Security Requirements

WMS-NF-001 (Response time ≤ 3s) → TC-Perf-01

WMS-NF-002 (99.5% uptime) → TC-Rel-01

WMS-NF-003 (Bilingual UI support) → TC-UX-01

WMS-NF-004 (Mobile & browser compatibility) → TC-Comp-01

WMS-NF-005 (Data encryption at rest & transit) → TC-Sec-01, TC-Sec-02

WMS-SR-001 (Enforce HTTPS TLS 1.2+) → TC-Sec-01

WMS-SR-002 (Role-based access RBAC) → TC-Sec-02

WMS-SR-003 (Password hashing) → TC-Sec-03

WMS-SR-004 (Account lockout after 5 failures) → TC-Sec-04

WMS-SR-005 (Encrypted backups) → TC-Sec-05

# 14. Test Metrics & Reporting

Metrics:
- % test cases executed
- % passed/failed
- Defect density
- Defect aging
- Requirement coverage

Reports:
- Daily execution status
- Final Test Summary Report

# 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA Lead | Krithika K, Monika, Khushi Dev | 11-9-25 |
| Dev Lead | Krithika K, Monika, Khushi Dev | 11-9-25 |
| Product Owner | Faculty Guide / BBMP Representative | 11-9-25 |